## Slide 1: Project And Data Management

## Slide 2: Systems and “Stacks”
Online Edition as “system”
  “System for presentation, analysis, and interpretation of textual and documentary evidence”
Technology “Stacks”
  Layers of interdependent components functioning as a system
  LAMP
Pitfalls
  Change
  Complexity
  “Systemantics”
  Technical Debt
  Obsolescence
  Dependencies
Notes: New Systems mean new problems
Complicated systems produce unexpected outcomes
A complex system that works is invariably found to have evolved from a simple system that works.
A complex system designed from scratch never works and cannot be patched up to make it work. You have to start over, beginning with a working simple system.
The larger the system, the greater the probability of unexpected failure.
Loose systems last longer and work better. (Efficient systems are dangerous to themselves and to others.)
Complex systems tend to produce complex responses (not solutions) to problems

## Slide 3: Working in Groups
Necessary due to variety and distribution of tasks, roles, expertise, capacity
Pitfalls
  Communication & Power
  Groupthink
  Abilene Paradox
  “Bikeshedding”
  C. Northcote Parkinson
    “Work expands so as to fill the time available for its completion”
    Committee/Meeting Size and effect on consensus
    Growth of Management
      "An official wants to multiply subordinates, not rivals"
      "Officials make work for each other
  Scope/Feature Creep
  Potemkin Villages
  Ignored Opportunity Costs
Notes: Abilene Paradox: On a hot afternoon visiting in Coleman, Texas, the family is comfortably playing dominoes on a porch, until the father-in-law suggests that they take a trip to Abilene [53 miles north] for dinner. The wife says, "Sounds like a great idea." The husband, despite having reservations because the drive is long and hot, thinks that his preferences must be out-of-step with the group and says, "Sounds good to me. I just hope your mother wants to go." The mother-in-law then says, "Of course I want to go. I haven't been to Abilene in a long time."
The drive is hot, dusty, and long. When they arrive at the cafeteria, the food is as bad as the drive. They arrive back home four hours later, exhausted.
One of them dishonestly says, "It was a great trip, wasn't it?" The mother-in-law says that, actually, she would rather have stayed home, but went along since the other three were so enthusiastic. The husband says, "I wasn't delighted to be doing what we were doing. I only went to satisfy the rest of you." The wife says, "I just went along to keep you happy. I would have had to be crazy to want to go out in the heat like that." The father-in-law then says that he only suggested it because he thought the others might be bored.
The group sits back, perplexed that they together decided to take a trip which none of them wanted. They each would have preferred to sit comfortably, but did not admit to it when they still had time to enjoy the afternoon.
Bikeshedding: Parkinson observed that a committee whose job is to approve plans for a nuclear power plant may spend the majority of its time on relatively unimportant but easy-to-grasp issues, such as what materials to use for the staff bikeshed, while neglecting the design of the power plant itself, which is far more important but also far more difficult to criticize constructively

## Slide 4: Antidotes
Free and Open:
  Speech
  Code
Acceptance of Change and Uncertainty
Clear Goals and Purposes
Small Stack/Minimal Computing
Distinguish:
  Interesting, Urgent, and Important
  Development and Production/Maintenance
  Experimental and Stable

## Slide 5: Agile
Methodology for Software Development and Management
Emerged in 1990s (with precedents in other domains, esp. miltary)
https://www.agilealliance.org/
“Manifesto for Agile Software Development” (2001)
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 6: Some Agile Principles
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 7: Agile approaches
Tasks and Teams
Incremental Development
Continuous Development
“Minimum Viable Product”
Release Early and Often
Scrum
Kanban